DATA MIGRATION STRATEGY

Microsoft SQL Server (On-Premises)

to Snowflake

Options assessment, recommended approach, phased plan and validation strategy for migrating 3–4 TB of table data while the source system stays live.

| Prepared by | Lead |
| --- | --- |
| Version | 1.0 – Draft for discussion |
| Date | 14 October 2026 |

# Contents

1. Executive Summary

2. Scope and Assumptions

3. Guiding Principles

4. Target Architecture

5. Historical Load Options

6. Delta (Ongoing Sync) Options

7. Recommendation – What to Use and What to Avoid

8. Data Type Mapping

9. Snowflake Foundation Setup

10. Network and Security

11. Validation and Reconciliation

12. Phased Plan and Indicative Timeline

13. Cost Considerations

14. Risks and Mitigations

15. Decisions and Inputs Needed from Team

16. Next Steps

Appendix – Process Flow Diagram and References

# 1. Executive Summary

The Team plans to copy all data from its on-premises Microsoft SQL Server into Snowflake. Only data is in scope – no code, procedures or reports – and the SQL Server system will keep running during and after the migration. The source holds about 3–4 TB in tables only, with at most 16 columns per table and ten simple data types. This is the Team’s first Snowflake purchase, so the approach also covers account setup and cost control.

Because the source stays live, the work is split into two parts: a one-time historical load of all existing data, followed by an ongoing delta sync that keeps Snowflake up to date until any future cutover.

Recommended approach - Historical load: metadata-driven Python extract to Parquet files, uploaded to a Snowflake internal stage and loaded with COPY INTO. bcp is used selectively for very large numeric-only tables. - Ongoing delta: SQL Server Change Tracking, picked up by Python jobs scheduled in Apache Airflow and applied to Snowflake with MERGE (Option B). - Kept open as alternatives: Snowflake Openflow connector if near real-time data is required; Fivetran/HVR or Qlik Replicate if the Team prefers a licensed, managed tool. - Not recommended: Azure Data Factory / SSIS, watermark-only incremental loads, daily full reloads, and connector snapshots for the 3–4 TB history. - Indicative timeline: 8–14 weeks to parallel-run sign-off, refined after the assessment phase.

# 2. Scope and Assumptions

## 2.1 Source profile

| Item | Detail |
| --- | --- |
| Source | Microsoft SQL Server, on-premises |
| Objects to migrate | Tables only |
| Total volume | Approximately 3–4 TB |
| Table width | Maximum 16 columns per table |
| Data types used | bigint, int, bit, decimal, numeric, datetime, char, varchar, nvarchar, varbinary |
| Source after migration | Remains live; SQL Server continues to be the system of record for now |
| Target | New Snowflake account (Team’s first purchase) |

## 2.2 In scope

- Snowflake account foundation: databases, roles, warehouses, cost controls

- Snowflake table structures generated from SQL Server metadata

- One-time historical load of all tables

- Ongoing delta sync (inserts, updates and deletes) at an agreed frequency

- Validation, reconciliation reporting and a parallel-run period with sign-off

- Runbooks and knowledge transfer to the Team team

## 2.3 Out of scope

- Migration of stored procedures, views, functions, SSIS packages, jobs or reports

- Decommissioning SQL Server or moving applications to Snowflake (future cutover)

- Downstream data modelling, BI dashboards or data marts

## 2.4 Assumptions

- Every table has a primary key or a reliable unique key (to be confirmed in assessment)

- The Team DBA can enable Change Tracking on the source database and tables

- An on-premises Linux or Windows server is available to run extract and orchestration jobs

- Outbound HTTPS (port 443) from that server to Snowflake is allowed

- Volumes and timelines are indicative and will be confirmed in Phase 0

# 3. Guiding Principles

| Principle | What it means in practice |
| --- | --- |
| No impact on the live source | Read-only access, chunked extracts, heavy work scheduled off-peak |
| No data loss | Change position recorded before the historical extract, so no change is missed; any overlap is absorbed by MERGE |
| Restartable by design | Every table and chunk can be re-run on its own without starting over |
| Metadata-driven automation | DDL, extract, load and validation are generated from SQL Server metadata, not written table by table |
| Verify every load | Automated reconciliation after each historical chunk and each delta run |
| Cost-aware from day one | Auto-suspend, right-sized warehouses and resource monitors before any data is loaded |
| Keep it simple for a new Snowflake Team | Few moving parts, standard Snowflake features, clear runbooks |

# 4. Target Architecture

Data flows in one direction, from the Team network to Snowflake. All connections start from the Team side (outbound HTTPS), so no inbound firewall rules are needed for the recommended approach.

| Component | Role |
| --- | --- |
| SQL Server (on-prem) | Live source. Change Tracking enabled on migrated tables. |
| Extract server (on-prem) | Runs Python extract jobs and Apache Airflow. Writes Parquet files and uploads them to Snowflake. |
| Internal stage | Snowflake-managed landing area for uploaded files. No separate cloud storage account needed. |
| RAW schema | Landing tables for historical files and delta change batches. |
| CURATED schema | Final tables that mirror SQL Server, kept current with MERGE (inserts, updates, deletes). |
| AUDIT schema | Load log, Change Tracking versions, row counts and reconciliation results. |

The flow is: SQL Server → Python extract → Parquet files → PUT to internal stage → COPY INTO RAW → MERGE into CURATED → reconciliation. The process flow diagram (Appendix) shows the full picture, including the alternative delta options.

# 5. Historical Load Options

The historical load moves all existing data once. At 3–4 TB, the main concerns are speed, restart ability, data accuracy (especially Unicode and binary columns), and keeping load off the live source.

### H1 · Python extract → Parquet → PUT → COPY INTO

Verdict: RECOMMENDED

Python (pyodbc + pyarrow) reads each table in chunks by date or key range and writes compressed Parquet files of 100–250 MB. Files are uploaded to a Snowflake internal stage with PUT and loaded with COPY INTO.

| Pros | Cons |
| --- | --- |
| - Parquet keeps data types, so nvarchar (Unicode), varbinary and decimals arrive exactly as stored - No delimiter, quoting or line-break issues in text data - 3–5× compression reduces upload volume to roughly 0.8–1.3 TB - Chunked and restartable; failed chunks are re-run on their own - No licence cost; same code base reused for the delta sync - No intermediate cloud storage needed | - Framework must be built and tested (about 2–3 weeks) - Somewhat slower than bcp for raw extraction on very large tables - Needs a server with enough local disk for in-flight files |

When it fits: Default choice for all tables in this migration.

### H2 · bcp export → delimited text → PUT → COPY INTO

Verdict: USE SELECTIVELY

bcp is Microsoft’s built-in bulk export utility. It writes tables or query results to flat files very quickly.

| Pros | Cons |
| --- | --- |
| - Fastest raw export from SQL Server - Built in – nothing to install on Windows - Simple to script | - Text output only: no Parquet, no proper CSV quoting - Unicode (nvarchar) needs careful encoding settings or characters can be corrupted - varbinary is written as hex; char columns keep trailing-space padding - Files must be compressed separately; more file-format tuning in Snowflake |

When it fits: Very large tables that contain only numeric and date columns, where export speed matters most.

### H3 · Built-in snapshot of a connector (Openflow, Fivetran/HVR, Qlik)

Verdict: NOT RECOMMENDED

Replication tools start with a full snapshot of each table before switching to change capture.

| Pros | Cons |
| --- | --- |
| - One tool for history and delta - Tool handles the switch from snapshot to changes automatically | - Reads the live source continuously for a long period at 3–4 TB - Hard to control chunking, scheduling windows and partial re-runs - Long snapshots are more likely to fail and restart - For licensed tools, the historical volume can add significant cost |

When it fits: Small to medium volumes (up to a few hundred GB). Not suitable here.

### H4 · Azure Data Factory or SSIS

Verdict: NOT RECOMMENDED

Microsoft ETL tools with Snowflake connectors.

| Pros | Cons |
| --- | --- |
| - Familiar to SQL Server teams - Visual development | - ADF’s Snowflake copy needs Azure Blob Storage as an intermediate stage – an extra cloud component to buy and secure - SSIS needs third-party Snowflake components or slow row-by-row ODBC loads - Adds a tool the team must learn alongside Snowflake, for no gain over H1 |

When it fits: Only if the Team has already standardised on ADF and accepts Blob staging.

## 5.1 Historical load – summary

| Option | Speed | Data accuracy | Cost | Verdict |
| --- | --- | --- | --- | --- |
| H1 · Python → Parquet | High | Excellent | No licence | Recommended |
| H2 · bcp → text | Very high | Needs care | No licence | Selective use |
| H3 · Connector snapshot | Medium | Good | Tool-dependent | Not recommended |
| H4 · ADF / SSIS | Medium | Good | Extra cloud / licences | Not recommended |

# 6. Delta (Ongoing Sync) Options

After the historical load, Snowflake must keep receiving new rows, updates and deletes from the live SQL Server. The right option depends mainly on how fresh the data must be, what network access is allowed, and whether the Team prefers to build or buy.

SQL Server offers two built-in ways to detect changes: Change Tracking (lightweight; records which rows changed) and Change Data Capture (heavier; records every change with full before/after values). For keeping a mirror copy current, Change Tracking is usually enough and puts less load on the source.

### Option A · Snowflake Openflow – SQL Server connector

Verdict: ALTERNATIVE – KEEP OPEN

Snowflake’s own data integration service. The SQL Server connector became generally available in August 2026 and supports initial snapshot, incremental sync using CDC or Change Tracking, and schema evolution, in near real-time or on a schedule.

| Pros | Cons |
| --- | --- |
| - Snowflake-native; no third-party contract - Near real-time replication possible - Handles schema changes and deletes automatically - Managed through Snowflake, with built-in monitoring | - Openflow must be able to reach the on-prem SQL Server – needs VPN, private connectivity or firewall changes, often the slowest approval - Runs continuously, so it consumes compute credits even when changes are few - Newer product; fewer reference implementations and skilled people - Availability must be confirmed for the Team’s Snowflake cloud and region |

When it fits: The business needs data within minutes, and the network team approves a connection to the source.

### Option B · Change Tracking + Python + Airflow → MERGE

Verdict: RECOMMENDED

Change Tracking is enabled on each table. A scheduled Python job reads changed rows since the last recorded version, writes Parquet files, uploads them to the internal stage, and runs MERGE into the CURATED tables (including deletes). Airflow schedules, retries and alerts.

| Pros | Cons |
| --- | --- |
| - No licence cost - Same framework and team as the historical load – one code base - Outbound-only connection; no inbound firewall changes - Change Tracking is lightweight on the source and captures deletes - Full control over schedule, batching and error handling - Builds Snowflake skills inside the Team team | - Must be built, tested and maintained by the team - Batch latency (typically every 15 minutes to daily), not real-time - Source schema changes need a controlled process (framework detects them) - Needs an on-prem server to host Airflow and jobs - Risk of key-person dependency – reduced through runbooks and knowledge transfer |

When it fits: Daily or hourly freshness is enough – the expected case for this Team.

### Option C · Licensed CDC tool (Fivetran/HVR, Qlik Replicate)

Verdict: ALTERNATIVE – KEEP OPEN

A commercial replication product. An agent inside the Team network reads changes and pushes them to Snowflake.

| Pros | Cons |
| --- | --- |
| - Quickest to set up; little code to maintain - Mature, with monitoring, alerting and schema-drift handling - Agent connects outbound only - Handles high change volumes and near real-time needs | - Recurring licence cost (for example, Fivetran bills by monthly active rows) - Vendor dependency and lock-in - Extra security and procurement review - Less control over how data is processed |

When it fits: The Team prefers buying a managed product over building, has budget, or the table count grows a lot.

### Option D · Azure Data Factory or SSIS incremental pipelines

Verdict: NOT RECOMMENDED

Incremental pipelines built in Microsoft ETL tools.

| Pros | Cons |
| --- | --- |
| - Familiar tooling for SQL Server teams | - Same Blob-staging and third-party component issues as H4 - No built-in pattern for Change Tracking plus MERGE into Snowflake – custom logic still needed - Two platforms to operate instead of one |

### Option E · Watermark-only incremental (for example, “updated_at” column)

Verdict: NOT RECOMMENDED

Each run picks up rows where a last-modified column is newer than the previous run.

| Pros | Cons |
| --- | --- |
| - Very simple; no source configuration needed | - Misses hard deletes – deleted rows stay in Snowflake - Depends on every application updating the column correctly; often it is missing or unreliable - Silent data drift that is hard to detect |

When it fits: Only as a fallback for a specific table where Change Tracking cannot be enabled, with periodic full reconciliation.

### Option F · Daily full reload

Verdict: NOT RECOMMENDED

Reload every table completely each day.

| Pros | Cons |
| --- | --- |
| - Simplest logic | - Moves 3–4 TB every day – bandwidth, source load and Snowflake cost are all excessive - Long load windows; data unavailable or inconsistent during reloads |

When it fits: Acceptable only for small reference tables (a few GB or less).

## 6.1 Delta options – comparison

| Criterion | A · Openflow | B · CT + Python + Airflow | C · Fivetran/HVR, Qlik |
| --- | --- | --- | --- |
| Data freshness | Minutes | 15 min – daily | Minutes |
| Licence cost | None (Snowflake credits) | None | Recurring licence |
| Snowflake compute | Continuous | Per scheduled run | Per sync |
| Build effort | Low–medium | Medium | Low |
| Ongoing maintenance | Low | Medium | Low |
| Network needs | Snowflake → on-prem path | Outbound HTTPS only | Outbound (agent) |
| Deletes captured | Yes | Yes | Yes |
| Schema changes | Automatic | Detected; controlled process | Automatic |
| Vendor dependency | Snowflake only | None (open source) | Third-party vendor |
| Fit for this Team | If near real-time needed | Best fit | If buying preferred |

# 7. Recommendation – What to Use and What to Avoid

## 7.1 Recommended

Historical load: H1 (Python → Parquet → COPY INTO), with H2 (bcp) for large numeric-only tables Delta sync: Option B (Change Tracking + Python + Airflow → MERGE)

Why this combination:

- One framework, one code base and one team for both phases – simpler to run and support

- No licence costs and no extra cloud services, which suits a first-time Snowflake buyer

- Outbound-only network design avoids the longest approval cycle (inbound access to production databases)

- Parquet removes the Unicode, binary and padding risks found in this source’s data types

- Change Tracking captures deletes with low source overhead

- The Team team learns standard Snowflake loading patterns (stages, COPY INTO, MERGE) that apply to future projects

## 7.2 Alternatives kept open

| Switch to… | If… |
| --- | --- |
| Option A · Openflow | The business needs data within minutes, and the network team approves Snowflake reaching the on-prem SQL Server. The historical load still uses H1. |
| Option C · Fivetran/HVR or Qlik | The Team prefers a managed product over building one, has budget for licences, or expects many more tables and sources soon. The historical load still uses H1. |

Because the historical load (H1) and the Snowflake design stay the same, switching the delta option later does not mean redoing the migration.

## 7.3 Not recommended

| Option | Why not |
| --- | --- |
| ADF / SSIS (H4, D) | Needs Azure Blob staging or third-party components; adds a platform with no benefit over the recommended approach |
| Connector snapshot for history (H3) | Too slow and hard to control at 3–4 TB; long, heavy load on the live source |
| Watermark-only delta (E) | Misses deletes and depends on unreliable “last updated” columns – silent data drift |
| Daily full reload (F) | Moves 3–4 TB every day; wasteful in bandwidth, source load and Snowflake cost |

# 8. Data Type Mapping

All ten source data types map directly to Snowflake. Four need specific handling, marked below.

| SQL Server | Snowflake | Notes |
| --- | --- | --- |
| bigint | NUMBER(19,0) | Direct |
| int | NUMBER(10,0) | Direct |
| decimal(p,s) / numeric(p,s) | NUMBER(p,s) | Same maximum precision (38) |
| bit | BOOLEAN | 1/0 become TRUE/FALSE |
| datetime | TIMESTAMP_NTZ(3) | No time zone; millisecond precision. SQL Server rounds to about 3 ms, so values match. |
| varchar(n) | VARCHAR(n) | Direct |
| char(n) ⚠ | VARCHAR(n) | SQL Server pads values with trailing spaces. Trim on load (or compare trimmed values) so joins and validation match. |
| nvarchar(n) ⚠ | VARCHAR | Unicode. Snowflake stores text as UTF-8. Parquet extract keeps characters intact; plain bcp text export can corrupt them. |
| varbinary(n) ⚠ | BINARY | Parquet keeps bytes as-is. Check maximum varbinary(max) sizes against Snowflake’s BINARY size limit during assessment. |
| Collation ⚠ | — | SQL Server is usually case-insensitive; Snowflake comparisons are case-sensitive by default. Affects queries on the data, not the copy itself. |

# 9. Snowflake Foundation Setup

As this is the Team’s first Snowflake account, the foundation is set up before any data is loaded.

| Area | Recommendation |
| --- | --- |
| Edition | Enterprise (longer Time Travel, multi-cluster warehouses). Business Critical only if regulated data or private connectivity is required. |
| Cloud and region | Same cloud and region as the Team’s other systems, or an India region if data residency applies. |
| Database layout | One migration database with RAW, CURATED and AUDIT schemas. Lower Time Travel retention on RAW to save storage. |
| Roles (RBAC) | Separate roles for loading, administration and read access. Jobs never run as ACCOUNTADMIN. |
| Authentication | Key-pair authentication for the service user; SSO and MFA for people. |
| Warehouses | LOAD_WH (Medium during historical load, X-Small/Small for delta) and QUERY_WH, each with 60-second auto-suspend. |
| Cost control | Resource monitors and budgets with alerts at 50/75/90% of monthly quota. |
| Network policy | Allow access only from the Team’s known IP addresses. |

# 10. Network and Security

- Direction: all traffic starts from the Team network over HTTPS (port 443). No inbound access to SQL Server for Options B and C.

- Encryption: data is encrypted in transit (TLS) and at rest in Snowflake; files uploaded with PUT are encrypted automatically.

- Credentials: stored in a secrets vault or protected configuration, never in scripts.

- Least privilege: the SQL Server extract login is read-only, plus permission to read Change Tracking.

- Private connectivity: optional and only needed for Option A or strict security policies (Business Critical edition).

## 10.1 Upload bandwidth – the main timeline driver

With 0.8–1.3 TB of compressed Parquet files to upload, the Team’s sustained upload speed largely decides the historical load duration.

| Sustained upload speed | Time per 1 TB | Approx. total (0.8–1.3 TB) |
| --- | --- | --- |
| 100 Mbps | ~23 hours | ~1–1.5 days |
| 500 Mbps | ~5 hours | ~4–6 hours |
| 1 Gbps | ~2.5 hours | ~2–3 hours |

Figures are theoretical at full speed; real throughput is often 60–80% of this. A bandwidth test in Phase 0 confirms the plan.

# 11. Validation and Reconciliation

Every load is checked automatically. Results are stored in the AUDIT schema and summarised in a reconciliation report.

| Level | Check | When |
| --- | --- | --- |
| L1 | Row counts per table (and per chunk / partition) | After every historical chunk and every delta run |
| L2 | Sum of numeric columns; min/max of dates and keys; null counts per column | After each table load; daily during parallel run |
| L3 | Row-level comparison on a sample, using the same hash logic in Python on both sides | Per table after historical load; weekly during parallel run |

Parallel run and sign-off: both systems run side by side while the daily reconciliation report is reviewed. Suggested acceptance criteria: 100% row-count match and zero aggregate differences for an agreed number of consecutive business days (for example, 10).

# 12. Phased Plan and Indicative Timeline

| Phase | Key activities | Duration | Output |
| --- | --- | --- | --- |
| 0 · Assess & discover | Table inventory, sizes, row counts, primary keys, change volumes, bandwidth test, Change Tracking readiness, confirm delta option | 1–2 weeks | Assessment report |
| 1 · Snowflake setup | Account, roles, warehouses, schemas, network policy, resource monitors | ~1 week (parallel) | Ready account |
| 2 · Build framework | Metadata-driven DDL, extract, load, MERGE and validation; test on sample tables | 2–3 weeks | Tested framework |
| 3 · Historical load | Record Change Tracking version, chunked extract, upload, COPY INTO, reconcile | 1–2 weeks | History loaded and reconciled |
| 4 · Delta sync | Enable scheduled delta jobs, MERGE, monitoring and alerts | 1–2 weeks | Live delta sync |
| 5 · Parallel run & sign-off | Daily reconciliation, issue fixes, acceptance | 2–4 weeks | Signed acceptance |
| 6 · Cutover (future) | When applications move to Snowflake – separate plan | TBD | — |

Indicative total: 8–14 weeks to parallel-run sign-off. The range depends mainly on table count, upload bandwidth and access approvals, and will be firmed up after Phase 0.

# 13. Cost Considerations

Exact costs depend on the Team’s Snowflake contract and usage. The main cost drivers are:

| Cost item | Notes |
| --- | --- |
| Snowflake storage | Based on compressed size in Snowflake (typically well below the 3–4 TB source size), plus Time Travel and Fail-safe |
| Snowflake compute | Short-lived during the historical load; small, scheduled runs for delta. Auto-suspend keeps idle cost near zero. |
| Openflow (Option A only) | Continuous runtime compute while the connector runs |
| Tool licences (Option C only) | Recurring vendor fees, usually based on rows changed or capacity |
| On-prem server (Option B) | One server or VM for extract jobs and Airflow; can reuse existing infrastructure |
| People | Build effort is higher for Option B, lower for A and C; ongoing support is modest for all |

Suggestion: start on on-demand pricing for the first months, measure real usage during the parallel run, then decide on a capacity commitment.

# 14. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Low or unstable upload bandwidth | High | Measure in Phase 0; compress; upload off-hours; prioritise large tables early |
| Extract slows the live source | Medium | Chunked reads, off-peak windows, throttled parallelism; use a replica or restored backup if available |
| Tables without a primary key | Medium | Identify in Phase 0; use a unique index, or full reload if the table is small |
| Change Tracking data expires if delta jobs stop for too long | High | Set retention longer than the worst expected outage (e.g., 7 days); alert on failures; documented re-snapshot procedure |
| Unicode, char padding or binary mismatches | Medium | Parquet extract, trimming rules, targeted test cases |
| Source schema changes | Medium | Daily metadata comparison; agreed change process with the source team |
| Unexpected Snowflake cost | Medium | Resource monitors, auto-suspend, right-sized warehouses, monthly review |
| Key-person dependency (Option B) | Medium | Runbooks, code in version control, knowledge transfer sessions |

# 15. Decisions and Inputs Needed from Team

- Required data freshness in Snowflake: daily, hourly, or within minutes

- Confirmed table list, row counts and largest table sizes

- Whether all tables have primary keys; how deletes happen in the source

- SQL Server version and edition; DBA approval for Change Tracking

- Sustained upload bandwidth and any firewall or proxy rules

- Preference: build in-house (Option B) or buy a managed tool (Option C)

- Snowflake edition, cloud and region; any data residency or compliance requirements

- A server or VM on-premises for extract jobs and Airflow

- Acceptance criteria and length of the parallel run

# 16. Next Steps

- Review this document and confirm the decisions in Section 15

- Kick off Phase 0 (assessment) and the Snowflake account setup in parallel

- Share the assessment report with a confirmed timeline and delta option

- Proceed with framework build and a pilot on a few representative tables

# Appendix – Process Flow Diagram and References

Process flow diagram: provided separately as MSSQL_to_Snowflake_Migration_Flow.drawio (open with draw.io or app.diagrams.net). Page 1 shows the end-to-end flow by phase; page 2 is the decision guide for the delta option.

References:

- Snowflake release note – Openflow Connector for SQL Server (CDC), general availability, 5 Aug 2026: docs.snowflake.com/release-notes/2026/other/2026-08-05-openflow-sql-server-cdc-ga

- Snowflake documentation – Openflow version history: docs.snowflake.com/en/user-guide/data-integration/openflow/version-history